# IBKR Local API – Incremental Implementation Plan

This plan breaks the technical specification into **small, testable milestones**.
Each milestone has:
- Clear goals
- Tasks and scope mapping back to the technical spec
- A **checkpoint** with a test plan
- A list of **planned unit tests** for every functionality/method added

Milestones:

1. Environment, Repo, and Project Structure
2. Docker Compose, IB Gateway Container, and Configuration
3. FastAPI Core App, Health Endpoint, and Base Logging
4. IBKR Client Integration (ib_insync Wrapper)
5. Trading API Endpoints and Domain Logic
6. React Web UI
7. Monitoring, Metrics, and Alerting
8. Risk Management, Trading & Performance Hardening, Final Checkpoint

See the individual `Milestone_XX_*.md` files for details.

The plan has been reviewed against the technical specification to ensure
coverage of:
- Purpose & Scope
- Core Components
- Hardware & OS Requirements
- Directory Layout
- Docker Compose & Configuration
- Metrics Collection (business + system)
- Development, Operational, Security, Trading, and Performance Best Practices
- Limitations

Nothing from the original specification is intentionally omitted; any new
details discovered during implementation should be appended to the relevant
milestone file.